Construction Workmanship Flow Chart for Cantilever Beam

Making traveling corriages, assemble and survey

Foundation and pier body construction

Erecting permanent temporary bearing

Setting up support meat the power

Grouting 0#. 1#. 1`# beam inside

Precasted reinforcement centering of 0#.1#.1’# beam

Installing

Precast 2#(2`#) beam bottom web reinforcement support

Leveling top surface of 0#. 1#. 1`# beam

Hanged 2#. 2`# beam.

Webreinforcemant

Moving inner support, installing 2#.2`# beam and top plate steel

Symmetrily grouting concrete for 2#.2`#beam

Surrey elevation of observed pointbefor grouting concrete

Survey elevation after grouting concrete

Curing and protecting

Leveling top surface of 2#. 2`# beam

Tensioning and grouting

Survey elevation of observed point before extension

Survey elevey elevation after tensioning

Adjust 3#. 3`# beam construction clevation of setting up forms

Hanged grouting 3#(3`#-n#(n`#) beam

Removing traveling carriages

Side span straight lint construction