Workmanship flow chart for closing segment and system transformation

Locking permanent bearing, removing temporary bearing

Setting up heavy water tank

Hanged forms of No.1 closing segment, tying reinforcement

Welding shape steel support

Tensioning temporary priestess bond

Grouting concrete of No.1

Survey elevation of observing point before grouting concrete

Setting up heavy

Water tank

Survey elevating of observing point after grouting concrete

Take away heavy water tank

Curing and removing forms

Tensioning and pouring

Survey elevation of observing point

Before tensioning

Survey elevation after tensioning

Adjust construction forms elevation of No.2 closing segment

No.2 and No.1 closing segment construction in cycles

Reject locking permanent bearing. Finishing turning of whole bridge system